## Slide 1
PowerCenter → IICS / IDMC Migration Accelerator
Enterprise level Data Migration Platform — enterprise scale planned
1 · PROVEN DELIVERY
▸ End-to-end pipeline: PC XML → canonical metadata → validation → remediation → IICS export
▸ Rule-based auto-remediation with remediated XML & import-ready IDMC packages
▸ Enterprise migration reports, readiness scores & consolidated dashboards
▸ AI-assisted validation & recommendations (FastAPI + Streamlit)
▸ MySQL central repository for metadata governance & future PC-vs-IICS comparison
98.5%
VALIDATION PASS
99.3%
AUTO-FIX RATE
92%
READINESS SCORE
2 · LONG-RUN SERVICES (6,000–7,000 ASSETS)
▸ Batch metadata extraction — workflows, mappings, transformations at enterprise volume -Need Enhancement
▸ Scaled validation & remediation — datatype harmonization, rule engine, XML auto-fix - Need Enhancement.
▸ IICS / IDMC package factory — bulk DTEMPLATE, MTT, TASKFLOW generation & import validation - Need Enhancement & Access to accomplish the same.
▸ Migration intelligence — complexity scoring, risk assessment, executive dashboards - Completed for now.
▸ AI remediation studio — complex patterns (Stored Proc, Java, CDC, SAP) with guided fixes
▸ Lineage & PC-vs-IICS comparison — central repository diff, drift tracking, cutover readiness
▸ CI/CD & automation ops — scheduled runs, GitHub Actions, API-driven migration factory
3 · PROGRAM TIMELINE
Core delivery
9 months
Build · Migrate · Validate · Export
Risk buffer
2 months
Complex, Testing , Handover assets · Regression · Cutover
Total program
11 months
9 months
+2
11 Months
9 months execution + 2 months buffer
Scope: 14 XML files · 23 mappings · 202 canonical assets · Custom_Project IDMC export
Platform Ready for Enterprise Scale-Up